AGIA Reimbursements

CY 2009 Audit

- First annual audit of AGIA Licensee

- RFP issued June 2009; awarded to Martindale

- Audit fieldwork conducted May – Nov. 2010

- No funding was budgeted for audit

- Paid for w/ $50K RSA from DNR plus $8700 from DOR = Total Audit Fee $58,700

- Smallest transaction volume of any anticipated audit

- Audit Findings:  Immaterial financial impact, primarily on internal controls

- TC implemented changes and corrections immediately

CY2010 Audit

- Substantially greater transaction volume than previous CY

- Estimated cost of audit = $150,000

- Only $50,000 funding provided for audit in special gasline appropriation

- CY2010 Contract funding sources include:

  - $50,000 - Department of Natural Resources, RSA

  - $50,000 - AR 15340, Natural Gas Commercialization

  - $50,000 - DOR Commissioner’s Office Operating Budget

CY2011 Audit

- $125,000 has ben requested in FY2012 budget for CY2011 audit

Reimbursements Issued to date

- DOR received first filing for complete filing in October 2009

- First reimbursement issued December 2009 ($1.1 million)

- To date, total reimbursements issued = $36.7 million

- Additional reimbursements estimated for remainder of FY2011 = $73 million

- Included in the $73M, next reimbursement payment is on 3/31/11 for $12.6M

- Followed by estimate of

  - $20M by 4/30/11 for 4Q 2010

  - $  7M in 2010 Exceptions/Adjustments

  - $32M for 1Q 2011 Activity by 6/30/11

Forecast Reimbursements

- Estimated Payout during FY2012 up to $170 million

  - May range from $125 – $170 million

  - Rate of spend may be impacted by project developments, particularly outcome of current commercial negotiations.

| Fund Balance 6/30/10 | $148,265,463 |
| --- | --- |
| FY 2011 Actual Pay Out 7/10 to 10/10 | ($32,375,550) |
| FY 2011 Forecasted Payout (Remaining) | ($73,000,000) |
| Estimated Fund Balance @ 6/30/11 | $42,889,913 |
| FY 2012 Forecasted Payout | ($170,000,000) |
|  | ($127,110,087) |
| FY2012 Request | $160,000,000 |
| Projected Balance @ 6/30/12 | $32,889,913 |

Submitted by the Office of Speaker Chenault